## Slide 1: AB/C
Working Group Report
February 16, 2010
John Bradley, Mike Jones, Nat Sakimura

## Slide 2: Spec Progress
Current status
  Core – 60-70% done
  Bindings – 70% done (Pending OAuth 2)
  Discovery – 70% (working from SWD)
  JWT – 90% done for tokens and signature
    Encryption remains to be specified
  OAuth 2 – 95%
Working group actively working
Target complete drafts by IIW (May)

## Slide 3: Implementation Status
Demo version of core and artifact binding available in PHP (BitBucket)
Demo version tracking spec needs updates for current JWT and yesterday’s spec results

## Slide 4: Use of Summits
IIW : Review drafts , make remaining decisions
Munich: Brief participants on progress, specs - gather input
Tokyo: Test implementations; learn from implementation and deployment experiences
Estonia: TBD
Colorado: Interop work - potentially in cooperation with OSIS
London: TBD
Nov IIW: Spec refinement and/or finalization

## Slide 5: Open Spec Issues
Discovery mechanism
Identifier normalization
Identifiers supported
Harmonization with OAuth 2
Permissioning distributed attribute providers
Trust metadata formats and transports
Claims specification and integration beyond AX

## Slide 6: ABC Capabilities
Artifact Binding
UserInfo Endpoint
Simple RPs
Higher LoA
Session Management
Unregistered Clients
OAuth 2 Integration
Use of JWTs
Single Logout

## Slide 7: Spec Work Yesterday
Participants:
  Breno de Medeiros
  John Bradley
  Paul Tarjan
  Kick Willemse
  Tony Nadalin
  Mike Jones
  Nat Sakimura
  Axel Nennker

## Slide 8: Topics Covered Yesterday
Session synchronization / user switching / cookies
Immediate mode / auto-approval
UserInfo endpoint contents
Claims-based authorization to the OpenID provider
Unregistered clients
OpenID 2.0 migration path

## Slide 9: Spec Structure
OpenID AB spec contains in two parts
  Core – abstract specification
  Binding – OAuth 2 based binding
JWT Draft is available with signing
  Next version with signing & encryption
  Other specs like UMA are looking to adopt it
Discovery a separate spec
Will refer to OAuth 2 spec once finished

## Slide 10: Identifiers
Need to define the supported formats and normalization rules
  Email
  http URL
  Phone?
  XRI?

## Slide 11: Discussion