## Slide 1: OpenID Connect Status Update
March 1, 2012
Mike Jones

## Slide 2: Implementer’s Drafts
Six Implementer’s Drafts approved in February:
  Basic
  Messages
  Standard
  Discovery
  Registration
  OAuth Multiple Response Types
Stable versions
  Basis of current interop work

## Slide 3: Connect Interop Status
Interop at http://osis.idcommons.net/
By the numbers:
  7 implementations participating
  56 feature tests defined
  446 feature test results recorded
  55 members of interop mailing list
  227 messages to interop mailing list

## Slide 4: Open Issues
New Session Management spec needed
  Need to understand impact on other specs
  Want it to work with Account Chooser
  Google prototyping possible solutions
Several specific outstanding feature proposals
  Resulted from feedback on implementer’s drafts
  To be considered at in-person meeting tomorrow

## Slide 5: Risks
Dependencies on IETF specs/processes
  OAuth specifications:
    OAuth 2.0 Core, Bearer
  JOSE specifications:
    JWS, JWE, JWK, and now JWA
  Currently homeless specifications:
    JWT, SWD, OAuth JWT Profile
IETF could change/delay any of these specs

## Slide 6: Next Steps
Continue incorporating spec feedback
Create new Session Management spec
  Vote it to Implementer’s Draft status
Encourage/monitor deployments
Once all specs are complete/stable:
  Create final specification drafts
  Membership vote to approve final specifications